# CHANGE TICKET

### Short Description

wAnywhere Production deployment – audit log fix, enhanced user search filters, and scheduler report automation.

### Description

Deployment of application updates in the wAnywhere Production environment to address audit logging issues, improve user search capabilities, and enable scheduled email delivery of reports.

Changes included in this deployment:

- Audit Logs Fix
 Configuration and console activities will now be properly captured in the audit logs. Currently, changes made through the application console are not reflected in the audit log records.

- User Search Filtering (Full Name)
 Enhancement to allow searching users based on Full Name in addition to username. Currently, user search is limited to username, which requires prior knowledge of the exact username.

- Manager-Based Search Filtering
 Enhancement to allow filtering users based on Manager, including the ability to apply combined filters such as Department + Manager. This enables faster identification and administration of users reporting to a specific manager.

- Scheduler Job Report Automation
 Scheduled report functionality has been implemented to automatically send reports via email to designated users at predefined times. Currently, users manually log into the application to generate and download these reports.

### Justification

These updates improve operational efficiency and application usability.

Benefits include:

- Ensuring audit logging completeness for administrative and configuration changes.

- Reducing time required for user identification and troubleshooting through enhanced search filters.

- Automating report distribution, eliminating the need for manual report generation by users.

If not implemented:

- Audit logs may continue to miss console activities, impacting operational visibility.

- User administration and troubleshooting may remain time-consuming due to limited search capabilities.

- Users will continue to manually access the application daily to retrieve reports.

### Implementation Plan

- Notify stakeholders of planned deployment and outage window.

- Take application backup/snapshot as per standard procedure.

- Stop the wAnywhere application services.

- Deploy the updated application build provided by the vendor.

- Apply configuration updates required for audit logging and search filtering enhancements.

- Restart application services.

- Validate application availability and confirm successful startup.

- Perform post-deployment validation:

  - Verify audit logs capture console configuration changes.

  - Validate user search using Full Name.

  - Validate filtering using Manager and Department + Manager.

  - Confirm scheduler job configuration for automated report delivery.

### Risk and Impact Analysis

Risk associated with this deployment is low as the changes are limited to application updates and configuration enhancements.

Potential risks:

- Temporary application unavailability during deployment.

- Application startup failure due to configuration issues.

Impact if unsuccessful:

- Application may remain unavailable until rollback is completed.

Mitigation:

- Deployment will be performed within a controlled maintenance window.

- Backup and rollback procedures are available.

### Backout Plan

If issues occur during or after deployment:

- Stop the wAnywhere application services.

- Roll back the deployed application to the previous stable version.

- Restore configuration files if modified during deployment.

- Restart application services.

- Validate application functionality.

Rollback can be performed at any point during deployment if validation checks fail.

### Test Plan

Pre-Implementation Testing

- Changes tested in non-production environment.

- Validation performed for:

  - Audit logging functionality

  - User search using Full Name

  - Manager-based filtering

  - Scheduler job configuration

Post-Implementation Testing

- Confirm application accessibility.

- Verify audit logs record console configuration changes.

- Validate user search functionality with Full Name.

- Validate Manager and Department + Manager filters.

- Confirm scheduler reports are successfully triggered and delivered via email.

### DR Plan Options

DR2 – CR applicable for Production only.

### Reason for DR Planning

Disaster Recovery environment for wAnywhere is currently not available. The team is working with the vendor to establish DR capability.

### Potential Outage / Degradation

Planned Outage

### Duration of Outage / Degradation

10–30 minutes

### Affecting Systems

wAnywhere

# JIRA

### Summary

wAnywhere production deployment – audit log fix, enhanced search filters, and scheduled report automation.

### Description

Deployment of application updates in the wAnywhere Production environment to address audit log capture issues, improve user search functionality, and enable automated scheduler-based report delivery via email.

Enhancements include:

- Fix for missing audit log entries for console configuration changes.

- Ability to search users by Full Name.

- Filtering users based on Manager and Department + Manager.

- Scheduled email delivery of reports for designated users.

### Conditions of Satisfaction

- Audit logs capture configuration and console activities.

- Users can search accounts using Full Name.

- User filtering works correctly for Manager and Department + Manager.

- Scheduled reports are generated and delivered via email as configured.

### Pre-Conditions / Data Setup

- Deployment package available from vendor.

- Backup of existing application version and configuration.

- Scheduler configuration and recipient email lists verified.

### Assumptions

- No infrastructure changes are required.

- Vendor-provided build has been validated in non-production environment.

### Dependencies / Risks

Dependencies:

- Vendor application package availability.

- Application service restart during deployment window.

Risks:

- Temporary application outage during deployment.

### Testing Considerations

- Validate audit logging functionality after deployment.

- Perform user search tests using Full Name.

- Validate filtering using Manager and Department + Manager.

- Confirm scheduler job execution and email delivery.

wAnywhere Production Deployment

Change Ticket & JIRA Ticket | Production Release

CHANGE TICKET

| Short Description | wAnywhere Prod: Audit Log Fix, User/Manager Search Filtering, and Scheduler Job Report Enhancements |
| --- | --- |
| Description | This change covers the following four enhancements deployed to the wAnywhere Production environment: 1. Audit Logs – Configuration changes and console activities are now captured and reflected in the application audit logs. Previously, actions performed via the console were not being logged. 2. User Search by Full Name – The user search functionality has been enhanced to support filtering by Full Name, in addition to the existing username-based search. 3. Manager-Based Search Filtering – Search filtering is now available by Manager. Combined filters using Department + Manager are also supported. 4. Scheduler Job Report – Users who require daily operational reports can now receive them via scheduled email delivery, eliminating the need to manually log in and pull reports from the application. |
| Justification | 1. Audit Logs: Absence of audit log entries for console activities creates a compliance and security gap, preventing administrators from tracking configuration changes and user actions for audit or forensic purposes. 2. User Search by Full Name: Locating users by username is time-consuming during troubleshooting or user management. Full Name search reduces resolution time and operational effort. 3. Manager-Based Filtering: Support teams and administrators need the ability to scope user queries by manager or department hierarchy. Without this, targeted searches require manual cross-referencing. 4. Scheduler Job Report: Users currently log in daily to manually export reports. Automated scheduled email delivery reduces operational overhead and ensures timely, consistent report distribution. |
| Implementation Plan | Step 1 – Pre-Deployment Validation (Assignee: Dev/QA Team) • Confirm build artifacts are tested and approved in the staging environment. • Verify all four fixes are included in the release package. • Notify stakeholders of the planned deployment window. Step 2 – Backup Current State (Assignee: Operations Team) • Take a snapshot/backup of the current application configuration and database state. • Document the current application version for rollback reference. Step 3 – Deploy Release Package (Assignee: Operations/DevOps Team) • Deploy the updated wAnywhere build to the Production environment. • Apply any required configuration changes for audit log routing and scheduler job setup. Step 4 – Post-Deployment Smoke Testing (Assignee: QA/Support Team) • Validate audit logs are capturing console and configuration activities. • Test user search using Full Name to confirm results are returned accurately. • Test Manager-based and Department + Manager combined search filters. • Confirm scheduled report emails are queued (email receipt to be confirmed upon next scheduled run). Step 5 – Sign-Off and Monitoring (Assignee: Change Owner) • Obtain confirmation from stakeholders on successful testing. • Monitor application for 24 hours post-deployment for any anomalies. |
| Risk and Impact Analysis | 1. Audit Log changes involve modifications to the logging pipeline; incorrect configuration may result in duplicate or missed log entries. Impact: Low – Existing functionality is not affected. 2. Search filtering changes are front-end/query-layer enhancements; risk of unintended query performance degradation on large datasets. Impact: Low – Scoped to search module only. 3. Scheduler Job Report involves configuration of automated email jobs; incorrect SMTP or scheduling configuration may result in emails not being delivered. Impact: Low – Users can still access reports manually as a fallback. Overall deployment risk is LOW. No core application workflows are being modified. Rollback can be executed within the outage window if required. |
| Backout Plan | Rollback to the previous stable version of wAnywhere can be initiated if critical issues are identified during or immediately after deployment. Step 1 – Halt deployment immediately upon identification of a critical defect. Step 2 – Restore the application to the previously backed-up version using the snapshot taken in Step 2 of the implementation plan. Step 3 – Restore any configuration changes to their pre-deployment state. Step 4 – Validate application functionality post-rollback. Step 5 – Notify stakeholders and log the rollback event. Backout window: Within the defined maintenance window (up to 30 minutes). Rollback is feasible within the planned outage duration. |
| Test Plan | Pre-Deployment (Completed in Staging): • Audit log entries verified for console configuration changes in staging environment. • User search by Full Name tested with positive and negative test cases. • Manager filter and Department + Manager combined filter tested and validated. • Scheduler job configured and test email delivery confirmed in staging. Post-Deployment (Production): • Perform a configuration change in the console and verify corresponding audit log entry is created. • Search for a user using Full Name and confirm correct records are returned. • Apply Manager-only and Department + Manager filters and confirm filtered results. • Confirm scheduler report email is received at the next scheduled run (to be validated by requester upon receipt). |
| DR Plan Options | DR2-CR – Applicable for Production only |
| Reason for DR Planning | DR environment is currently unavailable; vendor engagement is in progress to establish DR setup. |
| Potential Outage / Degradation | Planned Outage |
| Duration of Outage | 10 minutes – 30 minutes |
| Affecting Systems | wAnywhere |

JIRA TICKET

| Summary | wAnywhere Prod – Audit Log Fix, User/Manager Search Filtering & Scheduler Job Report Deployment |
| --- | --- |
| Description | Deploy the following four enhancements to the wAnywhere Production environment: 1. Audit Logs: Console and configuration activities were not being reflected in audit logs. Fix ensures all relevant actions are captured and visible in the application audit log. 2. User Search by Full Name: Search previously supported username only. Enhancement adds Full Name as a searchable attribute, enabling faster user lookup during troubleshooting and administration. 3. Manager-Based Search Filtering: Introduces Manager as a filter criterion in user search. Also supports combined filtering using Department + Manager for more targeted queries. 4. Scheduler Job Report: Automates daily report delivery via email for users who currently log in manually to retrieve reports. Reports will be delivered at a configured schedule without user intervention. |
| Conditions of Satisfaction | 1. Audit log entries are generated for all configuration changes and console activities performed in the Production environment. 2. User search returns accurate results when filtering by Full Name. 3. Manager filter and Department + Manager combined filter return correct, scoped user results. 4. Scheduler job is active and designated users receive the report via email at the configured scheduled time. 5. No regression in existing search, logging, or reporting functionality post-deployment. |
| Pre-Conditions / Data Set-up | • Release package has been tested and signed off in the staging environment. • Scheduler job recipients and delivery schedule have been confirmed with stakeholders prior to deployment. • Application backup and snapshot completed before deployment begins. • SMTP configuration for scheduled email delivery is validated and ready for Production. |
| Assumptions | • The staging environment accurately reflects the Production configuration for testing purposes. • Scheduler report email recipients and schedule have been agreed upon and provided before deployment. • The planned outage window (10–30 minutes) is sufficient for deployment and smoke testing. • Users impacted by the outage window have been notified in advance. |
| Dependencies / Risks | Dependencies: • SMTP/email service must be operational for the Scheduler Job Report feature to function. • Audit log sink/destination must be accessible post-deployment for log routing to succeed. • Vendor support available during or after deployment window if DR-related issues arise. Risks: • Scheduled report email delivery cannot be fully validated until the first scheduled run completes post-deployment. • DR environment is not yet available; any production failure requiring DR failover cannot be executed immediately. • Search query performance on large datasets should be monitored post-deployment following filter enhancements. |
| Testing Considerations | • Audit Logs: Trigger a console configuration change post-deployment and confirm a corresponding log entry appears in the audit log within expected latency. • User Search (Full Name): Search using a known user's first and last name; verify results match the expected user record. • Manager Filter: Apply Manager filter in user search; confirm only users reporting to the selected manager are returned. • Department + Manager Filter: Apply combined filter; confirm results are correctly scoped to both criteria. • Scheduler Report: Validate job configuration is active. Confirm email receipt at the next scheduled run. Manual report access should remain functional as a fallback during initial validation. • Regression: Confirm existing username-based search and standard reporting access remain unaffected. |

wAnywhere Production | Change & JIRA Documentation